Proposal content

Organization overview

- 1NEST POULTRY FARM

- It was founded by Ms. Selina Khaalo in the rural village of Zebediela, Limpopo. The idea behind the farm was to show just how much an egg can help bring a lot of things to life.  Inspired by the classic rhetorical question, "What came first, the chicken or the egg?", it is said that she believed the latter.

- The company was inspired by the lack of farms in her village. She saw a gap and wanted to fill the gap by putting her hometown on the map whilst giving her people job opportunities.  The mission is to make a poultry powerhouse where nothing goes to waste.

- It will cater to restaurants, households, and every chicken lover in the world (organic enthusiasts).

Website goals and objectives

- The goal of the website will be to show people that cannot physically get to our farm how our products are produced and help with bringing traction to the business. It will also show our catalogue. Enabling direct online ordering and inquiry submissions for wholesale egg and poultry distribution.

- The company will focus on Time to market, which will show us how quickly our company can deliver products and services to customers. The customer satisfaction index will show us how loyal our customers are and if there is engagement which directly influences retention rates and revenue growth.  To ensure that our company aligns with sustainability goals we will implement the greenhouse gas emissions kpi.

Current website analysis

- The website is easy to navigate and user friendly. It has a clear and consistent brand identity. The contact us page needs updated contact phone numbers and email address. The website has poor desktop responsiveness.

- The contact details will be updated, and we will add a viewport meta tag which will help to adjust the site to the device's width and scale correctly.

Website features and functionality

- The website will consist of features such as the homepage featuring farm images and value propositions, contact page that has an integrated form field, products/services, enquiries and about us.

- It will have quick functionalities like WhatsApp integration which allows for quick chat, interactive order quote calculator which allows clients to estimate and select quantities of bulk orders, and an interactive Google maps API for location verification.

Design and user experience

- Colour scheme: The primary color will be deep earth green, warm yellow and white yolk.

- Typography: the heading will be using Montserrat and for the body will us open sans and arial.

- Layout approach: Clean, spacious and visual-heavy using authentic imagery from the farm. Clear call-to-action buttons styled in high-contrast yolk yellow.

- User Experience: Easy navigation, mobile-friendly design and clear buttons

- Wireframes: Figma will be used to show the layout of each page.

Technical requirements

- HTML for structure

- CSS for styling

- JavaScript for interactivity

- Web hosting service

- Domain name (www.1Nestpoultry.co.za)

- VS Code

Timeline and milestones

| Milestone | Key Deliverables | Estimated Completion |
| --- | --- | --- |
| Phase 1: Discovery & Wireframing | Requirements gathering, sitemap definition, wireframes | Week 1–2 |
| Phase 2: UI/UX Design | High-fidelity mockups, colour scheme & typography approval | Week 3–4 |
| Phase 3: Frontend & Backend Dev | HTML/CSS build, form integration, content insertion | Week 5–7 |
| Phase 4: Testing & QA | Mobile responsiveness, browser compatibility, cross-device testing | Week 8 |
| Phase 5: Deployment & Sign-off | Domain pointing, client training, final submission | Week 9 |

Budget

Domain: R200–R450/annum, Hosting: R150–R350/monthly, Maintenance: ±R150/monthly

Estimated Total: ±R3,200 – R4,900 per annum

References

- Agriculture, Land Reform and Rural Development (DALRRD). (2024). Poultry Production Guidelines and Smallholder Empowerment in South Africa. Pretoria: Government Printer.

- South African Poultry Association (SAPA). (2025). Industry Profile and Sustainable Poultry Farming Practices in Rural Communities. SAPA Reports.

- World Wide Web Consortium (W3C). (2023). Web Content Accessibility Guidelines (WCAG) 2.1. W3C Recommendation.

Organisation Overview

- SASKO (a division of Pioneer Foods / PepsiCo South Africa)

- Founded in 1930 as the Suid-Afrikaanse Sentrale Koöperatiewe Graanmaatskappy Beperk, SASKO has grown over nearly a century to become one of South Africa’s most iconic FMCG (Fast-Moving Consumer Goods) brands. SASKO operates nationwide bakeries and mills, supplying millions of households, spaza shops, and major retail chains with essential staple foods including flour, bread, and baked goods.

- The company's mission is to deliver daily freshness, quality, and essential nourishment to every South African household through responsible milling, baking excellence, and sustainable supply chains.

- To remain South Africa’s most trusted household grain and bakery brand, driving innovation in nutrition, community upliftment, and eco-friendly food distribution is their biggest vision.

- Their product will be sold to commercial businesses and households across South Africa.

Website Goals and Objectives

- Serve as a dual-purpose portal catering to both B2C consumers (recipes, nutritional information) and B2B trade partners (bulk order inquiries, vendor support). Promote brand transparency, health standards, and community initiatives (e.g., SASKO Skhokho campaign, school feeding programs). Provide an interactive distributor/bakery store locator for trade clients across South African provinces.

- Key Performance Indicators (KPIs):

Traffic & Engagement: Achieve 150,000+ monthly unique visitors across mobile and desktop.

Engagement Rate: Achieve an average time-on-page of over 2 minutes on the recipe and trade resource portals.

Current Website Analysis

- Strengths: Established brand identity, strong visual recognition using iconic red/white/yellow packaging branding, and rich heritage.

- Weaknesses: Existing corporate presence often separates consumer engagement (recipes, promotions) from trade procurement, making it harder for small spaza owners or commercial clients to navigate trade requests directly on mobile devices.

- Areas for Improvement: Implement a unified digital experience featuring a dedicated B2B trade hub alongside mobile-first consumer features like recipe filtering and nutritional calculators.

Proposed Website Features and Functionality

Core Pages:

Homepage: High-impact hero section showcasing flagship products (SASKO Premium Sliced White/Brown Bread, Cake Wheat Flour), quick links for consumers (Recipes) and trade partners (Become a Stockist).

About Us & Heritage: Interactive visual timeline spanning from 1930 to the present day, detailing SASKO's milling history and PepsiCo integration.

Product Catalogue: Detailed listing of all product lines (Wheat Flour, Specialty Breads, Skhokho range) with full nutritional facts, allergen warnings, and SANHA Halal certifications.

Trade & B2B Portal: Dedicated portal for wholesale distribution, bulk flour procurement, spaza shop support programs, and vendor application forms.

Recipe & Lifestyle Hub: Searchable recipe database filtered by dietary preference, meal type, and preparation time.

Key Functionalities:

Interactive Bakery & Distributor Locator: Map integration allowing trade partners to find their nearest SASKO distribution depot or sales representative.

Nutritional Comparison Tool: Enables consumers to compare dietary fiber, energy, and vitamin content across SASKO bread lines.

WhatsApp Trade Assistant: Automated chatbot integration for spaza shop owners to request delivery schedules and trade support.

Design and User Experience (UX)

- Colour Scheme: Red will be the primary colour, yellow will be the primary and the base will be white.

- Typography: Headings will use modern sans and the body will be arial font.

- Layout Approach: Mobile-first, content-rich layout. Large touch targets tailored for users on mobile devices across South Africa.

- User Experience: Easy navigation, mobile-friendly design and clear buttons

- Wireframes: Figma will be used to show the layout of each page.

Technical requirements

- HTML for structure

- CSS for styling

- JavaScript for interactivity

- Web hosting service

- Domain name (www.sasko.co.za)

- VS Code

Timeline and milestones

| Milestone | Key Deliverables | Estimated Completion |
| --- | --- | --- |
| Phase 1: Research & Discovery | Stakeholder workshops, POPIA compliance audit, site architecture | Weeks 1–3 |
| Phase 2: UX/UI Design | Mobile & desktop wireframes, component library, accessibility testing | Weeks 4–7 |
| Phase 3: Development & ERP Linkage | Frontend build, depot locator API setup | Weeks 8–14 |
| Phase 4: Content & SEO Migration | Recipe database migration, trade documentation, multilingual copy | Weeks 15–18 |
| Phase 5: QA, Security & Launch | Penetration testing, load testing, official deployment | Weeks 19–20 |

Budget

Domain: R1,500–R4,500/annum, Hosting: R3,000–R9,500/monthly, Maintenance: ±R6,500/monthly

Estimated Total: ±R12,000– R19,900 per annum

References

- PepsiCo South Africa. (2025). SASKO Brand Heritage and Community Investment Report. Johannesburg: PepsiCo Corporate Affairs.

- South African Association for Food Science & Technology (SAAFoST). (2024). Grain Milling and Bakery Standards in South Africa. Cape Town: SAAFoST Publications.

- World Wide Web Consortium (W3C). (2023). Web Content Accessibility Guidelines (WCAG) 2.2. W3C Recommendation.